## Slide 1: Ephyto Progress
Industry Advisory Group Meeting
Brussels, BE
10 November 2016

## Slide 2: Project Components
Project plan approved by STDF in October… awaiting funding agreement through FAO
7 key project components
Establish a service provider
Design and establish the hub
Design and establish the GeNS
Pilot the hub and GeNS
Develop and disseminate capacity, outreach and operational tools to facilitate implementation
Develop a business model which supports long term operation
Project oversight and monitoring

## Slide 3: Establishing agreement/solution development
ESG/PTC has developed:
proposed defined business operation requirements
Finalizing mapping/codes
IPPC has established project agreement with UNICC to establish the requirements for developing the hub and GeNS
UNICC has defined the requirements for the hub and GeNS
Next steps:
Evaluate existing applications for use as GeNS (in particular ACYSER)
Establish hub components
Develop WSDL for hub connection
Develop guidance material to allow countries with existing systems to connect to the hub
…
Notes: Note abbreviations

## Slide 4: Country preparation for the pilot
Readiness survey completed in January 2016
Self assessment of country preparedness
10 -15 countries selected and commitments on participation obtained
Focus of preparedness sessions:
  Describe operation of the system
  Outline BPA components
  Intiatiate process for working with the country to establish ePhyto

## Slide 5: Pilot Countries
Hub
  Australia
  Chile
  China
  Ecuador
  Kenya
  Korea
  The Netherlands
  New Zealand
  Malaysia
  USA
Generic System
  Samoa
  Sri Lanka
  Ghana
  Egypt
  Guatemala
  Senegal
Preparedness workshops
Developing countries with systems proposed for piloting

## Slide 6: Capacity develpment
Initial scoping of capacity development tools
  Workshop on implementing e-certification for SPS, Bangkok, TH, 1-3 November 2016
Opportunity to cooperate on joint development
  Other trade facilitation intiatives – UNESCAP undertaking BPA in developing countries
  eCites Solution underway with similar framework
  Establish tools that could broadly facilitate SPS e-certification

## Slide 7: Capacity develpment
Initiated work with UNESCAP/others
  BPA – some tools existing but require simplification for country use
  Cost benefit analysis/advocacy – assistance in analysing in-country operation costs and direct and strategic benefits to the trade and transportation chain
  Guidance on imlementing changes to support eCert adoption – legislative, policy, etc.

## Slide 8: Next steps
Establish criteria (financial/infrastructure) for hardware/software selection
Systems development
Commence engagement on establishing a bridge fund to support operation beyond project funding
Defining legal requirements for use of hub and GeNS
Evaluate preparation by pilot countries
  Connection to hub
  Completion of business changes to support GeNS use
Establish pilot evaluation criteria
Establish detailed process and benchmarking for defining business model
  Expert working group meeting
…

## Slide 9: Timeline
2016 |  |  |  | 2017 |  |  | 2018 |  |  |  | 2019 |  |  | 
 |  | Service arrangement | Develop/ reconfigure software for hub and GeNS |  | Pilot | Business as usual operation |  |  |  |  |  |  |  | 
 |  |  | Develop, test and deploy capacity building and advocacy tools |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Establish cost recovery business model |  |  |  |  | Implement business model |  |  |  |  |  |