The International Phytosanitary Portal and the Information Exchange Work Programme

Report on Strategic Direction 2:  Information exchange to the SPTA – Handout no. 3

Rome, February 2005

As requested in the Sixth Session of the ICPM, a summary of the work programme for information exchange under the IPPC in flowchart format has been developed (see Handout no. 4: Flow charts on IPPC Information exchange).

### IPPC advocacy

1.	The Secretariat has initiated the process of updating the IPPC Guide to the International Plant Protection Convention and associated IPPC Information Sheets, which have become out of date.

However, the development of the IPP is being given priority and updating these documents will be dealt with as time allows. Some documents might be completed in time for ICPM-7.

### Official contact points

2.	The Secretariat continues to provide information to Members through official contact points where these have been identified. The ICPM is reminded that FAO policies require certain documents such as invitations and correspondence from the Director General of the Organization to follow a particular distribution that may not include the designated official contact points. Where relevant, such material is also copied to IPPC official contact points by the Secretariat.

3.	Printed material, such as ISPMs and other correspondence, provided by the Secretariat directly to official contact points is not copied by the Secretariat to other offices in the government of the Member, or to others within the country. It is the responsibility of the IPPC official contact point to ensure that relevant information is disseminated to officials or others as appropriate within their country.

5.	The Secretariat maintains a list of IPPC official contact points and such information is provided by Contracting Parties. This information is available on the International Phytosanitary Portal (IPP - http://www.ippc.int). The list is published and made available in printed form at each session of the ICPM. The Secretariat also makes official contact point information available upon request.

6.	The Secretariat notes that many Members of the ICPM have still not designated an official contact point. In addition, a number of Members that have designated official contact points have not provided the Secretariat with updated information where official contact point details have changed (including e-mail addresses). Members are requested to provide such information as soon as practically possible – the Secretariat cannot be held responsible for incorrect contact point information if this has not been provided by the contracting party. Official contact points are also the subject of a separate agenda item.

### Correspondence

7.	Only a limited number of Members have provided information to the Secretariat as specified in the IPPC.

8.	The Secretariat continues to accept and encourage the submission of official information in electronic form. However, all official communication between the Secretariat and Members continues to be primarily through printed correspondence with duplicate information provided electronically wherever possible. A few Members have informed the Secretariat that they are willing to accept electronic correspondence as official communication. However, no system is yet in place for official communication with Members exclusively by electronic means.

9.	In addition to normal correspondence, a significant amount of specific correspondence has been generated through the implementation of ISPM No. 15, and the Secretariat undertakes correspondence daily in this regard. This correspondence relating to ISPM 15 absorbs significant Secretariat resources.

### IPPC web site

10.	A meeting of the IPP Support Group was held in January 2004 and the report of this meeting is available as a Conference Room paper. The Secretariat greatly appreciates the assistance provided by the IPP Support Group, and will continue to develop the IPP with their cooperation and input. Improvements made include navigation, content, stability and the provision of the structure for data entry by NPPOs and RPPOs.

11.	Recommendations of the IPP SG with respect to the revision of the IPP have almost all been incorporated. This work has lead to many components of the IPP being redesigned (although some changes may not be apparent to the user). These include:

- A completely new interface;

- Substantially improved layout (particularly a re-design of the home page and re-organization of directories), but structure essentially based on the previous version;

- Re-design of the permissions component of the database (including limiting access to where data can be entered and by whom and the allocation of passwords) – this provides improved control and management of users;

- Data transmission to and from the IPP is now more secure i.e. the server works on an encrypted secure layer and pages are certified. It was felt this is particularly important for data entry to guarantee adequate security to countries in relation to their own data, and as some of the information of the IPP is trade sensitive;

- On-line forms for data entry have been revised to improve clarity and consistency, and on-line help has been added;

- Archiving system for information which has been modified or deleted from the site has been established – this allows traceability and transparency should information need to be retrieved, in particular for legal reasons;

- Separate indexed static pages have been added for web-crawlers (with the aim to facilitate retrieval using web crawlers such as Google and Yahoo, which was not the case with the current IPP) and pages are cached in a separate memory area to minimize impact on speed and access;

- A static HTML version of the IPP can now be created “on demand”. This will allow easier backing up and CD-ROM production (the IPP CD-ROMs are no longer "resource hungry" as in the past and are compatible with an increased range of browsers and operating systems);

- The search function has been developed to improve accuracy of results obtained and clarity of results displayed;

- The ontology (keywords) has been revised to ensure appropriate keywords are available, thereby improving the relevancy of search results;

- A help component and user manual are available for use on-line or in printed format; and

- Secretariat information has been improved and is more complete.

The IPP SG has been involved in the whole re-development process and has provided valuable feedback (although minimal at times), and the revised IPP was released 28 September 2004.

12.	The distribution of the IPP on CD-ROM will continue, approximately every 6 months. With the IPP’s  new features mentioned above, CD-ROMs can now be generated far more easily with less resource and compatibility problems, and in addition to normal distribution, can be produced for specific meetings and workshops.

13.	The next phase of IPP development will concentrate of improving access, speed and stability, and will include making the navigation system available in all FAO languages. Navigation is already available in French and Spanish, and the necessary programming work is being undertaken to allow navigation in Arabic and Chinese.

14.	The next meeting of the IPP SG is planned for 7-10 December 2004 and will discuss in more details the current changes to the IPP and the IPP work programme for 2005.

15.	The Secretariat is currently planning for an IPPC Information Exchange capacity building programme, beginning January 2005. Initially this will take place through regional and sub-regional workshops. These will aim at creating awareness of the national information exchange obligations under the IPPC, trying to get countries to commit to using the IPP for information exchange, providing basic training on data entry, and identifying further regional and national needs. A significant amount of material has already been prepared for these workshops. These include presentations, user manuals, data entry templates and other training material. A tentative workshop schedule is attached. Human and financial resources are limited and these workshops will be held as resources allow. It is anticipated that FAO will receive a number of technical assistance requests as a result of this programme, and FAO projects will be developed as appropriate.

16.	The ICPM is invited to:

Urge Members to provide official contact points or to ensure that information provided on contact points is updated (including e-mail addresses) regularly.

Remind Members that official contact points have the responsibility for the dissemination of information as appropriate in their country.

Recall the information exchange obligations of Members under the IPPC.

Comment on the IPP, and recommend modifications, enhancements or new topics.

Endorse the information exchange work plan.

See Handout no. 4

Information Exchange Flow Diagrams

Appendix II: Work Plan for IPP (2004 - 2005) (rev 3 -  SPTA meeting 17:00, 12-10-2004 & and includes subsequent timetable updates by the Secretariat)

| GOALS |  | TIMING | PRIORITY | MEANS | OUTPUT | OUTPUT DEADLINE | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2.1 Establish procedures for information exchange |
| 2.1.1 Promote increased access and use of electronic communication internet |  |  | Medium | Secretariat, IPP SG, RPPOs | Discuss at all PCE meetings facilitation, Malaysia and Kenya | ongoing |  |
|  |  |  | High | Secretariat | Add to phytosanitary TCPs | ongoing |  |
|  |  |  | Medium | Secretariat, RPPOs | Report at RPPO meetings, including TC | annual |  |
|  |  |  | High | Secretariat, IPP SG, RPPOs | Report to ICPM | annual |  |
|  |  |  | High | Secretariat | Regional and sub-regional workshops | ongoing; monthly |  |
| 2.1.2 Develop the IPP for provision of official information by countries | 2.1.2.1 develop and document procedures for information exchange | by end of 2005 | high | Secretariat; NPPO contacts (during training); IPP SG | Agreed version 1.0 of procedures for information exchange to meet country obligations under IPPC | end 2004 | Secretariat to draft, test with countries and confirm version 1.0 of procedures with IPP SG and Bureau, and report to ICPM-7 |
|  |  |  | medium | Secretariat | Modified procedures based on experience in the use of version 1.0 | end 2005 | Secretariat to modify and present to ICPM-8 based on experience during 2005 workshop programme |
|  |  |  | high | Secretariat | Clearly documented working practices for information exchange activities of the Secretariat | March 2005 | Includes posting publications, documents, calendar items, news items, general information (web page), individual and official contact information, links to web sites and management of work groups, email lists and restricted work areas under the IPPC section of the IPP |
|  |  |  | high | Secretariat | Train 4 existing Secretariat in the use of the IPP, including 2 clerks. | March 2005 | Use data entered on IPP to manage contact information on various groups for the creation of mailing lists, restricted work areas, merged data files and address labels |
|  | 2.1.2.2 Develop systems to support procedures for information exchange | by end of 2005 | High | Secretariat | Functional revised IPP | 27-Sep-04 | Completed |
|  |  |  | High | Secretariat | Pilot workshop confirmation of feasibility of work with new version of IPP | Jan 2005 | Re-instate planned workshop in Asia but reduce to 3 days for up to 6 countries and use it to test draft procedures and new version of IPP |
|  |  |  | Medium | Secretariat; IPP SG meeting | Outline development plan for IPP to March 2005 | March 2005 | IPP SG to review results of pilot workshop and test of procedures and draw up requirements for any IPP modifications |
|  |  |  | High | Secretariat; programming team | System modifications based on user feedback in pilot workshop and IPP SG | April 2005 | Based on initial testing of new version of IPP at pilot workshop (estimate 6 person months input) |
|  |  |  | High | Secretariat; programming team; translator | Navigation in French and Spanish | end Dec 2004 | work to proceed in parallel with system testing; assume 2 person months programming plus $10,000 translation costs |
|  |  |  | Medium | Secretariat; programming team; translator | Navigation in Arabic and Chinese | end Jun 2005 | assume 3 person months programming plus $15,000 translation costs |
|  |  |  | High | Secretariat | Maintenance and improvements to existing functionality/system performance | Ongoing, 2005 | 6 person months work |
|  |  |  | High | Secretariat | Report to RPPO meetings | annual |  |
|  |  |  | High | Secretariat | Report to ICPM | annual |  |
| 2.1.3 Request NPPOs to fulfil their reporting obligations under the IPPC by entering up-to-date and accurate information into the IPP | 2.1.3.1 Train NPPOs in use of IPP to meet reporting obligations |  | High | Secretariat; NPPOs to participate in Programme of workshops to implement procedures for information exchange | 120 trained national users able to enter country data to IPP to meet reporting obligations | March-Sept 2005 | Regional Workshops for: Asia Anglophone Africa Francophone Africa SADC sub region Near East Caribbean Pacific Europe South America Central America |
|  |  |  | Medium | Secretariat; RPPO information officers | Trained RPPO staff able to enter relevant information in the IPP either through linking or data entry | Sept 2005 | Add workshop on to the existing Technical Consultation among RPPOs scheduled for Sept 2005 |
|  | 2.1.3.2 Contact NPPOs regarding IPPC reporting obligations |  | High | ICPM; Secretariat | Letter to NPPOs on meeting IPPC reporting obligations (including contact point) using the IPP | 2005 |  |
|  |  |  | High | NPPOs | Data entered and maintained in IPP in support of reporting obligations | ongoing |  |
|  |  |  | High | Secretariat | Report to ICPM | annual |  |
| 2.1.4 Monitor the NPPO data on the IPP | 2.1.4.1 Monitor IPP | ongoing | High | IPP SG, Secretariat; programming team | report to ICPM | Dec 2005 | Develop measures of system availability; system use to track log-in activity, quality of data in compliance with IPPC (NPPO contact details, and other obligations), and prepare report for ICPM 8; plus web statistics for non logged-in use; user survey on useability, etc |