Information Exchange Update

There has been a very active past 3 months:

IPP / IT Management

- Many OCP changes

- Ongoing bug fixes

- Finalization of PCE report generation and bug fixes after field testing

- Began testing of participants database: work flow and various contacts DBs

- Created area for IPPC Resources: www.phytosanitary.info

- Prototype of projects database developed

- Migration of IPP server to new hardware

  - New hardware

  - Updated server software

  - Updated IPP software

  - Major software updates and bug fixing

  - 3 weeks x 2 people

- Establishment of work areas for the 3 WGs for ePhyto

  - All IPPC OCPs have read only access to this area to improve transparency.

- Improved interface for editing pages.

- Ongoing translation updates

- Ongoing maintenance and development for standard setting.

- Finalized APPPC revision.

- Created IPPC FAQ page.

- Photo gallery with api that connects to IPPC Flickr group

- Forum setup for various working groups such as Sea Containers, E-certification, Capacity Development and Electronic Decisions

- Unofficial resources website online (barebones for future development)

Advocacy:

- 3 PCE advocacy documents

- 1st draft of Guide to the IPPC

- IPPC trifold brochure

- French and Spanish version of IPPC posters

- Developed standard setting workflow diagram

- Update Secretariat structure

Work plan:

- Complete migration to the new virtual server: 30 June 2011

- Complete set-up of new test server: 30 June 2011

- Develop new 6 work plan based on all Secretariat requests: 30 June 2011.

- Basic “Participants database” operational: 31 August 2011.

- Print trifold brochure: 30 September 2011.

- Draft of Guide to the IPPC ready for Bureau final comment: 30 September 2011.

- Print IPPC Guide: 31 December 2011.

- Projects database operational and public: 15 September 2011.

- IPP/APPPC workshop: 10 July 2011.

- Develop programme to produce advocacy material: 31 October 2011.

- Actively develop joint work programme for IT needs with ITPGR and Codex: 30 September 2011.

- Develop long term IT strategic plan (including Codex and Treaty needs) and implementation schedule: 31 October 2011.

- Basic IPPC Resources area functional as requested by EWG on CD: 31 October.

- Draft CPM paper for circulation for Bureau consideration: 15 December 2011.

- Post for CPM: 31 December 2011.